## Slide 1
DAQ Projects
Summer 2021

## Slide 2: Summer 2021 Plans
Performance at Arizona
Meet once per week
  What day/time?
Meet on Discord?
Presentations again?
Shorter meetings?

## Slide 3: Projects
Tier 1 – Done ASAP (before Louisville)
Tier 2 – Done within 1 month
Tier 3 – Done by end of summer (large projects)
Tier 4 – Done by end of summer (small projects)
Tier 5 – Other projects

## Slide 4: Tier 1
Rewire Car using new connectors
  Weatherpack connectors
Figure out why speed sensors aren’t working (Dashboard)
Fix GitHub

## Slide 5: GITHUB
Separate repo for DAATA?
Separate repo for resources?
Separate repo for hardware libraries?

## Slide 6: Tier 2 – Documentation!

## Slide 7: NEW STudents
New Student Guide (Already Done)
  What is DAQ
  What software do we use
How to Document - Ryan

## Slide 8: Electrical Documentation
Wiring – Ryan, Andrew
  Connectors to use / when to use them
  When to use specific AWG of wire / color of wire
  Standard for assembling connectors
Electrical Systems – Ryan, Andrew
  Brake light circuit
  Kill switch circuit
  Sensors we use

## Slide 9: Electrical Documentation
PCB Design – Andrew, Akash or Evelyn
  Setting up environment, using GTOR Eagle Lib
  Rules of thumb for design (trace widths, etc.)
  DFM rules (JLCPCB vs. ME Electronics)
Soldering - Peter
  Best practices when soldering
  Best solder to use, wick, etc.
  How to desolder
  Methods to reflow solder

## Slide 10: Software Documentation
Embedded Software – Akash, Andrew
  Setting up environment
  Using our libraries
  Style guide
Python software – Ben, Ryan, Andrew
  Setting up environment
  Installing dependencies
  Style guide

## Slide 11: Software Documentation
DAATA – Ryan, Ben, Andrew
  What is it for
  How to use it
Comms Utility – Akash, Ben, Andrew
  How to use it (minimal C++ knowledge)
  How it works

## Slide 12: Mechanical documentation
Manufacturing Methods – Andrew, Cody
  Designing for 3D printing
  Designing for waterjet, CNC, milling, etc.
Common Fasteners – Andrew, Cody
  What fasteners we use on DAQ

## Slide 13: Misc. Documentation
Aux DAQ - Evelyn
  What went well? What didn’t?
  Suggestions for improvement
Dashboard - Akash
  Same as Aux DAQ
Dyno – Cody, Peter
  How to use
  How to calibrate/setup
  Recommendations for improvement

## Slide 14: Documentation
Ask yourself:
“If I was a freshman joining this team for the first time and I wanted to created a better version of this project, what would be the most useful things to know?”

## Slide 15: Tier 3 – Projects!
Power Chest / DAATA Mobile - Peter
Comms Utility - Ben
Aux DAQ V2 / Dashboard V2 - Evelyn
Engine Dyno - Cody
Shock Dyno - Rishab
Light Gates - Aadi
Differential Controller - Ryan
IMUs – Justice
EPIC Lights for MM – Akash
Wireless - Andrew

## Slide 16: Power chest & daata Mobile
Design and plan for manufacturing battery assembly
BOM to submit bill at beginning of fall

## Slide 17: Comms Utility
Test throughput UART
Test communication to DAATA
Write library for LED blinking at certain freq
Write library for potentiometer

## Slide 18: Aux Daq / Dashboard
Fully designed in EAGLE, design reviewed, BOM made to submit bill at beginning of semester

## Slide 19: Engine Dyno
Whatever is needed to make work ASAP in fall / any improvements that need to be made

## Slide 20: Shock Dyno
Redesign this (would also like to get all necessary purchases on a bill)
Might need to contact Billy
Exact requirements of design are still unknown
Need someone to help with electrical design too

## Slide 21: Light Gates
Software for it is done and they are fully tested
Electrical part is debugged
(If another revision is needed this will look a little different)

## Slide 22: Differential Controller
Work with Jacob to figure out design requirements for this

## Slide 23: IMUs
Need to be fully working with Sensor library
Robust calibration method and evaluation of performance (do we need to invest in a different IMU)
These will potentially be a critical system for differential controller, need to be treated as such

## Slide 24: Epic lights for MM
Hackathon style?

## Slide 25: wireless
Have good documentation for setting up and using XBEE’s and do more range testing, test different antennas, using multiple XBEE’s, etc.
Wireless programming?

## Slide 26: Tier 4
Load cells
Other sensors?
Recruiting (Summer is best time to get people started)
GPS
This list will get expanded

## Slide 27: Tier 5
Monitoring systems?
  Current / voltage measurements on all batteries
  Kill switch / brake light monitoring
Rear view camera?
Fix chassis dyno?
Any other projects?